# Project Plan: System Resource Dashboard

# OVERVIEW

### Objective:

### The objective of this project is to develop a real time system usage monitoring dashboard that monitors the CPU, RAM and Disk usage along with the processes that are running with the ability to terminate that process.

Scope:

- Monitor CPU, RAM and Disk usage

- List out the running process with CPU consumption

- Implement process termination feature

- Package it as a system level application

# DEVELOPMENT ENVIRONMENT

| COMPONENT | TECHNOLOGY USED |
| --- | --- |
| Programming Language | C++ |
| GUI framework | QT5 |
| Build | Qmake |
| System interaction | Linux /proc/ and /sys/ |

# DEVELOPMENT PLAN

- Environment setup and dependencies

  - Install QT, g++ and qmake

  - Verify the installations and versions

  - Setup the projects

- System monitoring features

  - CPU usage: /proc/stat

  - RAM usage: /sys/sysinfo

  - Disk usage: statvfs

  - Process listing: Read from /proc/ to get the active process

- UI Development

  - Design the progress bars for RAM, CPU and Disk usage

  - Display a table with running process in the CPU

  - Add buttons to terminate the running process

- Testing and Debugging

  - Verify the data from the system files

  - Ensure the operation of UI dynamically

  - Test process termination (system stability should not be affected)

- Deployment

  - Create a .desktop file

  - Install the binary in /usr/local/bin

  - Add the icon in /usr/local/share/icons

# TIMELINE

| TASKS | TIMELINE |
| --- | --- |
| Setup and dependencies | 1 day |
| CPU and RAM monitoring | 1 day |
| Disk usage | 1 day |
| Process list | 1 day |
| Killing the process | 1 day |
| UI development | 3 days |
| Testing and debugging | 2 days |
| Deployment | 1 day |
| Total time | ~12 days |

# RISKS AND MITIGATIONS

| Potential Risk | Mitigation |
| --- | --- |
| QT dependency issues | Install the proper dependencies |
| High CPU usage due to frequent updates | Optimize update intervals |
| Incorrect resource monitoring | Validate calculations using htop |
| Data not refreshing properly | Implement real time refresh intervals |

# EXPECTED OUTCOME

- Fully functions system resource dashboard

- Lightweight and responsive application

- System-level integration